**Anglicare SQ Meilene Residential Aged Care**

**Significant Refurbishment & Extension project**

**Notice of Works**

|  |  |
| --- | --- |
| **Date commencing:** |  |
| **Duration:** | Five (5) days |
| **Type of works:** | Laying of underground cables |
| **Area/s affected:** | Main roadway between Meilene Court (retirement village) and the rose garden |
| **Contractor:** | Ventia |
| **Details of works:** | Day 1Pedestrian / traffic control section of one side of the road cut asphalt, excavate and install concrete encased conduits back fill and temp reinstate asphalt.Day 2Pedestrian / traffic control section other road crossing cut asphalt, excavate and install concrete encased conduits back fill and temp reinstate asphalt.Day 3Connect garden area in middle of two road crossing back fill compact.Day 4Connect conduits extend road crossing to building and permanent reinstate of asphalt with hot mix.Day 5Internals cables & commission. |