**Anglicare SQ Meilene Residential Aged Care**

**Significant Refurbishment & Extension project**

**Notice of Works**

|  |  |
| --- | --- |
| **Date commencing:** |  |
| **Duration:** | Five (5) days |
| **Type of works:** | Laying of underground cables |
| **Area/s affected:** | Main roadway between Meilene Court (retirement village) and the rose garden |
| **Contractor:** | Ventia |
| **Details of works:** | Day 1  Pedestrian / traffic control section of one side of the road cut asphalt, excavate and install concrete encased conduits back fill and temp reinstate asphalt.  Day 2  Pedestrian / traffic control section other road crossing cut asphalt, excavate and install concrete encased conduits back fill and temp reinstate asphalt.  Day 3  Connect garden area in middle of two road crossing back fill compact.  Day 4  Connect conduits extend road crossing to building and permanent reinstate of asphalt with hot mix.  Day 5  Internals cables & commission. |